B.Sc.  DEGREE EXAMINATION, NOVEMBER 2017.

III Year VI Semester

Core Elective - Paper III  -  OPERATIONS RESEARCH

Time : 3 Hours								Max. Marks : 75

SECTION A – (10 × 2 = 20 marks)

Answer any TEN questions

- Write the Limitations of Operations Research.

- Define Operations research.

- Define Non-Basic Variables.

- Define Surplus variable.

- Define degenarate and non-degenarate basic feasible solution.

- Define balanced and unbalanced assingment problems.

- Define total elapsed time.

- Define idle time.

- Define free float and total float.

- Define most likely time.

- Define two phase method.

- Define optimistic time.

SECTION B – (5 × 5 = 25 marks)

Answer any FIVE questions

- Explain the main phases of Operations Research.

- Solve the LPP

- Maximize Z = 8x1 – 2x2

- subject to

- -4x1+2x2 £ 1

- 5x1-4x2   £ 3

- and x1,x2  ³ 0.

- Solve the assignment problem

|  | I | II | III | IV |
| --- | --- | --- | --- | --- |
| A | 10 | 5 | 13 | 15 |
| B | 3 | 9 | 18 | 3 |
| C | 10 | 7 | 3 | 2 |
| D | 5 | 11 | 9 | 7 |

- Find the sequence that minimises the total elapsed time and idle time for the given machines.

| Task | A | B | C | D | E | F | G | H | I |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| M1 | 2 | 5 | 4 | 9 | 6 | 8 | 7 | 5 | 4 |
| M2 | 6 | 8 | 7 | 4 | 3 | 9 | 3 | 8 | 11 |

- Explain difference between CPM & PERT.

- Construct the network. Find the critical path and project duration in days

| Activity | 1-2 | 2-3 | 2-4 | 3-5 | 4-5 | 4-6 | 5-7 | 6-7 | 7-8 | 7-9 | 8-10 | 9-10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| to | 3 | 1 | 2 | 3 | 1 | 3 | 4 | 6 | 2 | 1 | 4 | 3 |
| tm | 4 | 2 | 3 | 4 | 3 | 5 | 5 | 7 | 4 | 2 | 6 | 5 |
| tp | 5 | 3 | 4 | 5 | 5 | 7 | 6 | 8 | 6 | 3 | 8 | 7 |

- Write the Characterstics of the Canonical and Standard form.

SECTION C – (3 × 10 = 30 marks)

Answer any THREE questions

- Solve the LPP  by using Graphical method

- Maximize Z = x1-2x2

- subject to

- -x1 + x2  £ 1

- 6x1 + 4 x2  ³  24

- 0  £ x1  £  5

- 2  £ x2  £ 4.

- Use Two-Phase method to solve LPP

- Maximize Z = 5x1+8x2

- subject to

- 3x1 + 2x2  ³  3

- x1 + 4x2  ³  4

- x1 + x2  £  5

- and x1, x2  ³ 0.

- Solve the transportation problem

| From | To |  |  | Avaliable |
| --- | --- | --- | --- | --- |
|  | 7 | 3 | 2 | 2 |
|  | 2 | 1 | 3 | 3 |
|  | 3 | 4 | 6 | 5 |
| Demand | 4 | 1 | 5 |  |

- Solve the following sequencing problem giving an optimal solution if passing is not allowed

| Jobs | M1 | M2 | M3 | M4 |
| --- | --- | --- | --- | --- |
| A | 13 | 8 | 7 | 14 |
| B | 12 | 6 | 8 | 19 |
| C | 9 | 7 | 8 | 15 |
| D | 8 | 5 | 6 | 15 |

- Draw a network. Find the critical path project duration and floats

| Activity | 1-2 | 1-3 | 1-5 | 2-3 | 2-4 | 3-4 | 3-5 | 3-6 | 4-6 | 5-6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Duration(weeks) | 8 | 7 | 12 | 4 | 10 | 3 | 5 | 10 | 7 | 4 |